Progress Update Week 2, Akshat Singh

GPT-1900 reproducibility  ·  1 September 2026

Evaluated against github.com/michaelhla/gpt1900

# What I did

- Most of the week went on getting compute. The allocation is approved, and Evan and I went through how to actually use the cluster.

- Started working on the new eval script. It will run on the supercomputer once my access is active.

# Compute

- ACCESS allocation approved on SDSC Expanse, request CIS261668. I asked for under a third of what was available, on purpose.

- Evan and I went over how the cluster actually works: logging in, submitting jobs, loading the right software, and moving files back and forth from my laptop.

- The account is not switched on yet, so I cannot log in or submit anything. The email is sent and I am waiting on it.

- One thing that came out of that session: my laptop and the cluster do maths at slightly different precision, so results from the two will not match exactly. That is expected, and I now record enough detail to show it was the machine rather than a bug.

# The eval script

- Started writing a version of their eval that saves everything about each answer: the settings, which exact copy of the weights was used, the prompt, the output, and timing.

- Theirs saves the question and the answer and nothing else, which is why nobody could tell why two runs disagreed.

- It does not modify their code. It sits alongside and calls into it, so anything that comes out different is the environment rather than me having edited their work.

- The structure is written. I am holding off finishing it until I have cluster access, because Evan pointed out the code will need changes to run there anyway: different hardware, different library versions, different precision. Finishing it against my laptop and then rewriting it for the cluster would be wasted work.

# Hosting the model so people can ask it questions

- You asked whether the model could live on a page where anyone can go and ask it something. Yes, but it needs a machine holding the model open and answering requests. A normal website cannot do it.

- This is part of why I asked for the compute.

- The code for the chat interface already exists in their repo. What is missing is the machine to run it on.

- One catch: Expanse is built for batch jobs that start and finish, not for something running all the time with a public web address. For the page itself the better fit is probably Jetstream2, which is the cloud style option in the same programme. I am checking that with Evan.

- I will build it as soon as access comes through. If you want something to show sooner, I can put up a temporary version elsewhere.

# Next

- Finish the eval script and run it on Expanse once the account is live.

- A script that compares two runs and gives a percentage.

- The grading step, so we can see whether the score reproduces even when the wording does not. No repeat run has ever been graded.

- The hosted page.

# What I need from you

- Whether the hosted page should be open to anyone or limited to researchers you name. It changes where it gets hosted and what it costs to keep running.

- Whether training a pre-1911 model is part of my job. Still open from before. It changes the scope and the compute I should be asking for.